# CEO Operations System — Deterministic System Spec

Created: 2026-03-26 | Status: DRAFT — awaiting Steven approval Principle: Manual first → prove quality → semi-auto → full auto

## System 1: Meeting Agendas

### Current State

Pre-brief cron (71cface9) fires 30 min before meetings. Drops context paragraph to Telegram. No structure, no action items, no attendee history.

### Target State

Structured agenda delivered 45 min before each meeting with: topics, decisions needed, open action items per attendee, and relevant Slack/doc context.

### Trigger

- Phase 1 (manual): Da Vinci runs nightly at 9 PM for next day’s meetings

- Phase 2 (semi-auto): Cron at 9 PM daily, output to Telegram for Steven review

- Phase 3 (auto): Same cron, no review gate (earned after 15 consecutive agendas with 0 errors)

### Inputs

- gog calendar list --cal steven@manhattanmhc.com --from tomorrow --to tomorrow → meeting list

- node skills/firefly/scripts/firefly.cjs search --keyword "<attendee name>" --limit 5 → recent meetings with each attendee

- node skills/firefly/scripts/firefly.cjs summary --id <meeting_id> → action items from last meeting with same attendee(s)

- Action tracker sheet (1aWQ9N8bJHAR9ZecxNOoEC9CqLvaIWfH5Z0M6v4Bs-TI) → open items assigned to attendees

- Team roster (projects/fireflies-accountability/team-roster.json) → role, department, context

- Slack message search → last 7 days of messages from/mentioning attendees

### Processing (deterministic steps)

FOR each meeting in tomorrow's calendar:
  1. Extract: title, time, attendees, location/link
  2. FOR each attendee:
     a. Look up in team roster → get role, department
     b. Search Fireflies for last 3 meetings with this person
     c. Extract action items assigned TO them and BY them
     d. Filter to OPEN items only (not marked complete in tracker)
     e. Search Slack for their messages in last 7 days → extract any threads mentioning Steven or needing decisions
  3. Determine meeting type from title/attendees:
     - 1:1 → focus on their open items, relationship context
     - Team meeting → focus on cross-functional blockers
     - External → focus on prep docs, last interaction summary
  4. Generate agenda:
     - HEADER: title, time, attendees (name + role)
     - CONTEXT: 2-3 sentences on what this meeting is about based on history
     - DECISIONS NEEDED: items requiring Steven's input (extracted from action items + Slack threads)
     - OPEN ITEMS PER ATTENDEE: name → bulleted list of their open action items with age in days
     - PREP: any docs/links Steven should review before
  5. Quality gate (see below)
  6. Deliver

### Output Format

📋 AGENDA: [Meeting Title]
⏰ [Time] | 👥 [Attendee 1 (Role), Attendee 2 (Role)]

CONTEXT
[2-3 sentences: what this meeting is about, what happened last time]

DECISIONS NEEDED
• [Decision 1 — who needs it, why now]
• [Decision 2]
(or: "No pending decisions identified")

OPEN ITEMS
[Attendee Name]:
  • [Item] — assigned [date], [N] days ago
  • [Item] — assigned [date], [N] days ago
[Attendee 2 Name]:
  • [Item] — assigned [date], [N] days ago

PREP
• [Doc/link to review]
(or: "No prep materials identified")

Delivery: Telegram topic 1 (main thread with Steven).

### Quality Gate

Pass criteria (ALL must be true): - [ ] Every attendee has a role identified (or explicitly marked “unknown — not in roster”) - [ ] Action items have dates (not “recently” or “a while ago”) - [ ] No meeting is missing from the calendar pull (count matches) - [ ] Decisions section is populated OR explicitly states “none identified” - [ ] No Fireflies API errors (all lookups returned data or explicit “no history found”)

Fail → do not deliver. Log failure reason. Alert Steven: “Agenda generation failed for [meeting]: [reason]”

### Failure Modes

| Failure | Response |
| --- | --- |
| Calendar API down | Alert Steven: “Can’t pull calendar — manual prep needed” |
| Fireflies API down | Deliver agenda WITHOUT action items, flag: “Fireflies unavailable — action items missing” |
| Attendee not in roster | Include them with “Role: unknown” — don’t silently skip |
| No meetings tomorrow | Deliver: “No meetings tomorrow” (confirmation, not silence) |
| Slack search fails | Deliver without Slack context, flag the gap |

### Measurement

- Accuracy: Steven rates each agenda 👍/👎 in Telegram. Target: 90%+ 👍 over rolling 10 agendas.

- Coverage: % of meetings that got an agenda. Target: 100%.

- Action item freshness: % of items that are actually still open (not stale/completed). Spot-check weekly.

- Phase gate: 15 consecutive 👍 ratings with 0 factual errors → propose Phase 2 automation.

## System 2: Slack Thread Screening

### Current State

2x daily Slack digest (cron 015ff99e, 10 AM + 4:30 PM). Summarizes everything. Steven has to scan the whole digest to find what needs him.

### Target State

Separate signal from noise. Steven gets ONLY threads requiring his decision, with the decision framed clearly.

### Trigger

- Phase 1 (manual): Da Vinci runs after each existing digest, filters it, posts filtered version

- Phase 2 (semi-auto): Replace digest cron output format with filtered version

- Phase 3 (auto): Same, earned after 20 consecutive screenings with 0 missed decisions

### Inputs

- Existing Slack digest output (all channels)

- Slack API: messages mentioning U07BMJJ3CBS (Steven) in last 12 hours

- Slack API: messages in channels Steven is in, with question marks or approval keywords

- Thread context for any flagged messages

### Processing

FOR each message/thread in the digest window:
  1. CLASSIFY as DECISION or FYI using these rules:

  DECISION signals (any one = DECISION):
    - Direct @steven mention with a question
    - Contains "approve", "sign off", "your call", "need you to", "waiting on you"
    - Deadline mentioned within 48 hours
    - Two or more people disagreeing (conflict = needs Steven)
    - Budget/spend/hire question
    - Client/patient escalation
    - Explicitly asks for Steven's input

  FYI signals (all of these = FYI, skip):
    - Status update with no question
    - Task completion announcement
    - Routine handoff between team members
    - Social/team chatter
    - Information sharing with no ask

  AMBIGUOUS: If a message has both signals, classify as DECISION (false positive > false negative)

  2. FOR each DECISION thread:
     a. Read full thread context (not just the flagged message)
     b. Frame the decision: "X needs you to decide Y by Z"
     c. Provide 1-2 sentences of context
     d. If possible, suggest options: "Options: A (pro/con) or B (pro/con)"

  3. Compile filtered output

### Output Format

🔔 SLACK: [N] items need your decision

1. #[channel] — [Person]: [Decision framed as question]
   Context: [1-2 sentences]
   Deadline: [if any]

2. #[channel] — [Person]: [Decision framed as question]
   Context: [1-2 sentences]

---
FYI (no action needed): [N] threads filtered out
[Optional: 1-line summary of anything notable but not decision-requiring]

Delivery: Telegram topic 1, posted after each digest (10:15 AM and 4:45 PM).

### Quality Gate

- Every DECISION item has the decision framed as a clear question

- No thread classified as FYI that contains a direct @steven mention with a question

- Channel names are correct

- Person names are correct (not Slack IDs)

### Failure Modes

| Failure | Response |
| --- | --- |
| Slack API down | Skip screening, alert: “Slack screening failed — check digest manually” |
| No decisions found | Deliver: “No decisions needed — [N] FYI threads filtered” (confirmation, not silence) |
| Misclassification caught by Steven | Log as correction. If 3+ misclassifications in 10 screenings → pause and retune rules |

### Measurement

- Precision: % of DECISION items Steven actually acted on. Target: 70%+ (some false positives OK).

- Recall: Missed decisions Steven had to find himself. Target: 0. This is the critical metric.

- Time saved: Steven’s self-reported. “Did the screening save you time today?” Ask weekly.

- Phase gate: 20 consecutive screenings with 0 missed decisions → propose Phase 2.

## System 3: Fireflies Action Item Follow-up

### Current State

Pipeline V2 exists. 1100+ items in tracker. 32+ meetings processed. No automated staleness detection. Items go stale silently.

### Target State

Weekly staleness report to Steven. No automated DMs to anyone. Steven decides what to act on.

### Trigger

- Phase 1 (manual): Da Vinci generates report every Monday at 9 AM

- Phase 2 (semi-auto): Cron generates and delivers to Telegram, Steven reviews

- Phase 3 (auto): Same, plus Da Vinci drafts follow-up messages for Steven to approve per-item

### Inputs

- Action tracker sheet (1aWQ9N8bJHAR9ZecxNOoEC9CqLvaIWfH5Z0M6v4Bs-TI) → all open items

- Fireflies: recent meetings per assignee → check if item was discussed

- Slack: recent activity per assignee → check if they’ve been active

- Calendar: did Steven meet with this person recently? → context for follow-up priority

### Processing

1. Pull all items from action tracker where status ≠ "complete"
2. FOR each open item:
   a. Calculate age: days since assigned
   b. Check if discussed in any Fireflies meeting since assignment
   c. Check if assignee has been active in Slack in last 7 days
   d. Classify staleness:
      - FRESH: <7 days old, OR discussed in recent meeting
      - AGING: 7-14 days, not discussed since assignment
      - STALE: 14-30 days, not discussed since assignment
      - CRITICAL: >30 days, not discussed, assignee active (they're ignoring it)
      - DORMANT: >30 days, assignee inactive (bigger problem)
3. Group by assignee, sort by staleness (CRITICAL first)
4. FOR each person with STALE+ items:
   a. Count total open items
   b. Count items by staleness tier
   c. Note last meeting with Steven (from calendar)
   d. Note last Slack activity
5. Compile report

### Output Format

📊 ACCOUNTABILITY REPORT — Week of [date]

CRITICAL (>30 days, person active, item ignored):
• [Person] ([Role]): [N] items
  - "[Item title]" — assigned [date] ([N] days)
  - "[Item title]" — assigned [date] ([N] days)
  Last meeting: [date]. Last Slack: [date].

STALE (14-30 days, no discussion):
• [Person]: [N] items
  - "[Item title]" — [N] days

AGING (7-14 days):
• [Person]: [N] items (summary only, no detail)

SUMMARY:
Total open: [N] | Fresh: [N] | Aging: [N] | Stale: [N] | Critical: [N]
Completion rate (last 30 days): [N]%

Delivery: Telegram topic 1, Monday 9 AM.

### Quality Gate

- Every item has a verifiable assignment date

- Assignee names match roster (not “unknown”)

- Staleness calculation is correct (spot-check 3 random items)

- No duplicate items

- Completion rate math is correct

### Failure Modes

| Failure | Response |
| --- | --- |
| Tracker sheet API down | Alert: “Can’t pull action items — report delayed” |
| Fireflies down | Generate report WITHOUT “discussed recently” data, flag gap |
| Assignee not in roster | Include with name from tracker, mark “not in roster” |

### Measurement

- Action rate: % of CRITICAL/STALE items Steven acts on after receiving report. Track over time.

- Staleness trend: Total stale items week-over-week. Should decrease if system is working.

- Accuracy: Steven flags any item that’s actually complete or miscategorized. Target: <5% error.

- Phase gate: 8 consecutive weekly reports with <5% error rate → propose Phase 2.

## System 4: Marketing Intelligence Closed Loop

### Current State

Content factory produces batches (Batch 4: 11 approved). Competitive intel runs weekly. Google Ads skills built, unused. GEO/AEO baseline measured. GA skill exists. No feedback loop connecting performance → next batch.

### Target State

Closed loop: produce content → track performance → identify what works → feed insights into next batch.

### Trigger

- Phase 1a (manual, weeks 1-2): Da Vinci pulls GA data weekly, writes performance report

- Phase 1b (manual, weeks 3-4): Da Vinci includes “next batch recommendations” based on performance data

- Phase 2 (semi-auto): Weekly cron generates performance → recommendations report

- Phase 3 (auto): Recommendations auto-feed into content factory batch parameters

### Inputs

- Google Analytics (via GA skill): page views, engagement, conversions per content piece

- Content factory batch log: what was posted, when, what creative

- Competitive intel (Scrapling weekly): competitor ad themes, volume changes

- GEO/AEO baseline: citation rates per topic

- Aaron’s ad performance data (if shared — may need to request via Steven)

### Processing

WEEKLY PERFORMANCE PULL (every Monday):
1. Query GA for last 7 days:
   - Top performing pages by engagement
   - Traffic sources breakdown
   - Conversion events (if configured)
2. Cross-reference with content posted that week:
   - Which pieces drove traffic?
   - Which pieces had high engagement but low conversion (or vice versa)?
3. Pull competitive intel from latest Scrapling briefing:
   - What themes are competitors pushing?
   - Any new ad volume spikes?
4. Synthesize into performance report

MONTHLY FEEDBACK LOOP (first Monday of month):
1. Aggregate 4 weekly reports
2. Identify patterns:
   - Top 3 content themes by performance
   - Bottom 3 content themes (stop doing these)
   - Competitor themes we're not covering
   - GEO/AEO gaps with traffic opportunity
3. Generate "Next Batch Brief":
   - Recommended themes (with evidence)
   - Recommended formats (based on what performed)
   - Topics to avoid (with evidence)
   - Competitor gaps to exploit

### Output Format (Weekly)

📈 MARKETING INTEL — Week of [date]

CONTENT PERFORMANCE
• Top: [piece] — [metric] ([why it worked])
• Top: [piece] — [metric]
• Underperformed: [piece] — [metric] ([hypothesis why])

COMPETITIVE MOVES
• [Competitor]: [what changed]

RECOMMENDATIONS
• Next batch: lean into [theme] (evidence: [data])
• Stop: [theme] (evidence: [data])
• Gap: [topic] — competitors covering, we're not

Delivery: Telegram topic 1, Monday morning (after accountability report).

### Quality Gate

- GA data is from correct date range

- Content pieces referenced actually exist in our batch logs

- Recommendations cite specific data points (not vibes)

- Competitor intel is from current week (not stale)

### Failure Modes

| Failure | Response |
| --- | --- |
| GA API not connected | Report this. Deliver competitive intel only. Flag: “GA not connected — can’t track performance” |
| No content posted that week | Note “no new content posted” — still deliver competitive intel |
| Aaron hasn’t shared ad data | Note gap. Suggest Steven ask Aaron |

### Measurement

- Loop closure: Did next batch actually use recommendations? Binary yes/no per batch.

- Performance trend: Week-over-week engagement trajectory. Should improve if loop is working.

- Recommendation accuracy: Of recommendations made, how many were validated by next week’s data?

- Phase gate: 4 consecutive weekly reports Steven rates useful + at least 1 batch uses recommendations → propose Phase 2.

## System 5: Proactive Calendar Management

### Current State

Can read calendar. Pre-briefs fire before meetings. No analysis of calendar health, no conflict detection, no focus time protection.

### Target State

Daily calendar health report. Flag conflicts, back-to-backs, and missing focus time. READ-ONLY — suggestions only, no writes.

### Trigger

- Phase 1 (manual): Da Vinci generates daily calendar review at 8 PM for next day

- Phase 2 (semi-auto): Cron at 8 PM, delivers to Telegram

- Phase 3 (auto): Same, PLUS allowed to create “Focus Time” blocks on Steven’s calendar (requires explicit Phase 3 approval from Steven — not auto-earned)

### Inputs

- gog calendar list --cal steven@manhattanmhc.com --from tomorrow --to +7days → week view

- Historical meeting patterns (last 30 days) → Steven’s typical meeting density

- Today’s calendar outcome: did Steven actually get focus time today?

### Processing

DAILY (8 PM, for tomorrow):
1. Pull tomorrow's calendar
2. Check for:
   a. CONFLICTS: overlapping meetings → flag with details
   b. BACK-TO-BACKS: meetings with <15 min gap → flag: "No break between X and Y"
   c. MEETING DENSITY: >5 meetings in a day → flag: "Heavy meeting day — [N] meetings, [N] hours"
   d. FOCUS TIME: any block ≥90 min with no meetings → report as available focus time
   e. NO FOCUS TIME: if no ≥90 min block exists → flag: "No focus time available tomorrow"
   f. EARLY/LATE: meetings before 9 AM or after 6 PM → flag
3. Generate daily brief

WEEKLY (Friday 8 PM, for next week):
1. Pull full next week
2. Aggregate daily checks
3. Calculate: total meeting hours, total focus hours, meeting density per day
4. Compare to previous week
5. Flag trends: "Meeting hours up 20% week-over-week"

### Output Format (Daily)

📅 TOMORROW: [Day, Date]

[N] meetings | [N]h booked | [N]h focus time available

⚠️ CONFLICTS:
• [Time]: [Meeting A] overlaps [Meeting B]

⚠️ BACK-TO-BACKS:
• [Time]-[Time]: [Meeting A] → [Meeting B] (no break)

FOCUS BLOCKS:
• [Time]-[Time] ([N] min) — available
(or: "⚠️ No focus blocks ≥90 min tomorrow")

SUGGESTION:
• [Specific actionable suggestion based on what's flagged]
(or: "Calendar looks clean — no issues")

Delivery: Telegram topic 1, 8 PM daily.

### Quality Gate

- Meeting count matches actual calendar (verify against raw API response)

- Conflict detection is correct (times actually overlap)

- Focus time calculation accounts for all-day events and tentative meetings

- No phantom meetings (cancelled/declined meetings excluded)

### Failure Modes

| Failure | Response |
| --- | --- |
| Calendar API down | Alert: “Can’t pull calendar — no daily brief” |
| No meetings tomorrow | Deliver: “Clear day tomorrow — full focus time available” |
| Calendar is private/restricted | Alert Steven: “Calendar access issue — [specific error]” |

### Measurement

- Accuracy: Steven confirms flags are correct. Target: 100% (calendar data is deterministic).

- Usefulness: Did Steven act on any suggestion this week? Track weekly.

- Conflict catch rate: Any conflict Steven found that the system missed → 0 tolerance.

- Phase gate: 20 consecutive daily briefs with 0 errors → propose Phase 2. Phase 3 (write access) requires SEPARATE explicit approval from Steven — never auto-earned.

## Rollout Schedule

### Phase 1: Manual Proof (Weeks 1-2, starting March 27)

| System | First Delivery | Frequency | Phase Gate |
| --- | --- | --- | --- |
| Meeting Agendas | March 27 (tomorrow’s meetings) | Daily, 9 PM | 15 × 👍, 0 errors |
| Calendar Management | March 27 (tomorrow’s calendar) | Daily, 8 PM | 20 × 0 errors |
| Slack Screening | March 28 (after AM digest) | 2x daily | 20 × 0 missed decisions |
| Fireflies Follow-up | March 31 (Monday) | Weekly, Monday 9 AM | 8 × <5% error |
| Marketing Loop | April 7 (need GA connected first) | Weekly, Monday | 4 × useful rating |

All Phase 1 outputs are generated manually by Da Vinci, reviewed against quality gates, then delivered. Steven rates each delivery.

### Phase 2: Semi-Automated (earned per-system)

Each system advances independently when it hits its phase gate. Cron fires, output delivered, Steven can react if something’s wrong but doesn’t need to approve each one.

### Phase 3: Fully Autonomous (earned per-system)

Same gates, higher bar. Calendar write access requires separate explicit Steven approval — never auto-promoted.

## Trust Accounting

Phase gates are cumulative and non-negotiable: - 1 factual error = counter resets to 0 - 1 missed decision (Slack screening) = counter resets to 0 - Steven can freeze any system at any phase with no justification needed - Da Vinci cannot self-promote to next phase — Steven approves

Running scorecard maintained at: projects/ceo-ops-system/SCORECARD.md Format per system: [System] | Phase: [1/2/3] | Streak: [N] | Last error: [date or "none"] | Gate: [target]

## Dependencies & Blockers

| Dependency | Status | Blocks |
| --- | --- | --- |
| Calendar API (gog) | ✅ Working | Nothing |
| Fireflies API | ✅ Working | Agendas (partial), Follow-up |
| Slack API | ✅ Working | Screening |
| Action Tracker Sheet | ✅ Working | Follow-up |
| Google Analytics API | ⚠️ OAuth exists, needs verification | Marketing Loop |
| Aaron’s ad performance data | ❌ Not available | Marketing Loop (full) |
| Team roster current | ⚠️ Last updated March 13 | All (minor) |